BLUEROCKEQUIPMENT Premium Direct-Sale Heavy Machinery Platform PROJECT PROPOSAL v3.0 MVP EDITION — $0 Infrastructure ¦ Up to 10 Users

| Document Type | MVP Platform Specification — $0 Infrastructure Path |
| --- | --- |
| Version | 3.0 — Calibrated for Internal Group Use (Max 10 Users) |
| Budget Constraint | $0 monthly infrastructure cost using free-tier services |
| Platform Model | Single-Seller, Direct-to-Buyer B2B Heavy Machinery Acquisition |
| Target Users | Closed group — maximum 10 known buyers |
| Classification | Confidential — Internal Distribution Only |

SCOPE NOTICE This document supersedes Proposal v2.0. All sections have been re-scoped against a $0 infrastructure budget and a maximum of 10 concurrent users. Features have been tiered into three categories: MVP (build now), Phase 2 (add when revenue justifies cost), and Removed (not viable within free-tier constraints). The core transaction flow — browse, quote, invoice, pay, track — is fully preserved.

1.  Executive Summary

BlueRockEquipment is a premium, direct-to-buyer digital asset acquisition platform engineered for the international heavy machinery trade. The platform operates under an exclusive direct-sale model — BlueRockEquipment is the sole seller, retaining full control over listing quality, asset inspection, and logistics management.

Version 3.0 re-scopes the full product specification to a $0 monthly infrastructure budget, targeting a closed group of up to 10 known buyers. The full transaction pipeline — machine discovery, quote request, Proforma Invoice generation, payment confirmation, and six-phase logistics tracking — is preserved in its entirety. Features that require paid third-party APIs or significant infrastructure cost have been deferred to Phase 2 or removed.

The platform is built on four free-tier services that collectively provide everything the MVP needs:

| Next.js + Vercel Frontend + Hosting | Supabase Database + Auth + Storage + Realtime | Resend Email Notifications | Render Node.js Backend |
| --- | --- | --- | --- |
| $0 / month | $0 / month | $0 / month | $0 / month |

2.  Feature Scope — What Is Built vs. Deferred

The table below defines which features from the v2.0 proposal are included in the MVP, which are deferred to Phase 2 (when budget allows), and which have been removed entirely from scope.

| ✓ INCLUDED IN MVP | ✗ DEFERRED / REMOVED |
| --- | --- |
| Machine inventory with specs & Wear Analysis Grid | WhatsApp notifications via Twilio → Phase 2 |
| Category, Brand, and Use-Case filters | Live video walkthrough booking → Phase 2 |
| Machine detail page with photo gallery + video links | Interactive 360° viewer with defect annotations → Phase 2 |
| Downloadable PDF Inspection Report (server-generated) | Third-party inspection API (SGS / Bureau Veritas) → Phase 2 |
| Floating Comparison Tray (up to 5 machines) | Escrow.com payment integration → Phase 2 |
| Side-by-side Comparison Workbench | Shipping Container Optimization Calculator → Phase 2 |
| Watchlist & saved searches | PWA home-screen installation → Phase 2 |
| Quote request flow with 48-hour lock countdown | Document vault audit trail with IP logging → Phase 2 |
| Proforma Invoice PDF generation (server-side) | Multi-contact vault access → Phase 2 |
| Document Vault for buyer (Supabase Storage) | Gold buyer 12-hour priority SLA → Phase 2 |
| 6-phase visual Milestone Tracker | Fleet completion prompts → Phase 2 |
| Email notifications for all transaction events | 12-month anniversary check-in emails → Phase 2 |
| 3-tier buyer accounts (Observer / Silver / Gold) | Buyer Brief intake flow → Phase 2 |
| KYC profile collected at onboarding (not at quote) | Public Trust & Verification Hub → Phase 2 |
| Wire Confidence Badge system | — (19 features keep pace with cuts) |
| Availability badges on inventory cards | — |
| Notify Me When Similar Arrives | — |
| Admin dashboard (inventory, quotes, milestones) | — |
| Mobile-responsive design | — |

3.  Technology Stack — $0 Infrastructure

Every service listed below has a free tier that is sufficient for up to 10 concurrent users with the expected usage patterns of a heavy machinery acquisition platform (low request volume, moderate file storage, low email volume).

| Layer | Tool / Service | Free Tier Limit | Why It Fits |
| --- | --- | --- | --- |
| Frontend | Next.js 14 | Unlimited | SSR, mobile-first, PWA-ready, React ecosystem |
| Hosting | Vercel Free | $0 forever | Auto-deploy from GitHub, global CDN, SSL included |
| Database | Supabase Free | 500MB / 2GB bw | PostgreSQL + real-time + auth + storage in one service |
| Authentication | Supabase Auth | Included in free | Email/password + social login, no extra service needed |
| File Storage | Supabase Storage | 1GB free | Stores PDFs, inspection reports, vault documents |
| Real-Time | Supabase Realtime | Included in free | Live availability badges, countdown timers |
| Backend API | Node.js on Render | $0 (sleeps idle) | Handles PDF generation, business logic, email triggers |
| PDF Generator | Puppeteer (open source) | $0 | Inspection Reports and Proforma Invoices rendered server-side |
| Email | Resend Free | 100 emails/day | Transactional email for all milestone notifications |
| Version Control | GitHub Free | Unlimited | Source control + triggers Vercel auto-deploy on push |

FREE TIER CONSTRAINT TO WATCH Render's free tier puts the Node.js backend to sleep after 15 minutes of inactivity. The first request after a sleep period takes 30–60 seconds to respond. This is acceptable for an internal platform with 10 known users — they can be advised to expect a brief cold-start delay. When revenue justifies it, upgrade to Render's $7/month Starter plan for always-on uptime.

4.  Database Schema

Six tables in PostgreSQL (hosted on Supabase) cover the complete MVP transaction flow. All tables use Supabase's built-in Row Level Security (RLS) policies to ensure buyers can only see their own quotes and documents.

| machines | id, name, year, model, brand, category, use_case, engine_hours, price_usd, wear_analysis (JSONB), yard_country, yard_city, status (available / pending / reserved / sold), media_urls (JSONB), inspection_report_url, created_at, updated_at |
| --- | --- |
| buyers | id, email, company_name, corporate_address, import_export_license, preferred_port_of_discharge, tier (observer / silver / gold), kyc_verified (boolean), created_at |
| quotes | id, buyer_id, machine_id, status (pending_quote / invoice_generated / payment_confirmed / sold), freight_estimate, final_freight_cost, lock_expires_at, proforma_invoice_url, payment_reference, created_at, updated_at |
| documents | id, quote_id, buyer_id, document_type (proforma / bill_of_lading / export_cert / customs_manifest / packing_list), file_url, version (integer), superseded_at, created_at |
| watchlist | id, buyer_id, machine_id, arrival_alert_params (JSONB — stores machine type, brand, hour range, price ceiling for notify-me alerts), created_at |
| notifications | id, buyer_id, type, message, sent_via (email / platform), sent_at, read_at |

ARCHITECTURE NOTE The wear_analysis and media_urls columns use Supabase's JSONB type. This allows flexible, per-category spec data (excavator fields differ from bulldozer fields) without requiring separate tables for each machine type. When a buyer saves a 'Notify Me' alert, the search parameters are stored in arrival_alert_params JSONB on the watchlist row — no separate alerts table needed.

5.  Core Platform Architecture & User Experience

The front-facing storefront is engineered around a mobile-first, Low-Friction to High-Trust pipeline. All interface elements must be fully operable on a smartphone. Desktop is a secondary surface.

5.1  Machine Discovery Interface

The main inventory page uses a three-dimension filter system accessible from a compact mobile-friendly filter bar:

- Category Filter: Excavators, Bulldozers, Wheel Loaders, Motor Graders, Articulated Trucks, Compactors

- Brand Filter: Caterpillar, Komatsu, Volvo, Sany, Hitachi, Liebherr

- Use-Case Filter: Construction, Mining & Quarrying, Port Operations, Agriculture, Road Building

Every inventory grid card displays without requiring a click-through:

- Machine make, model, and year

- Engine hours

- Asking price in USD

- Yard location country and city

- Availability badge: Available / Pending Hold / Reserved / Sold

- '150-Point Inspected' credential badge

5.2  Floating Comparison Tray

A persistent tray appears at the bottom of the screen when a user selects machines for comparison. It holds up to 5 machines, is accessible directly from the inventory grid without navigating to the dashboard, and saves comparison state across logins via Supabase.

5.3  Machine Detail Page — Six Content Modules

- Module 1 — Machine Vitals: Engine hours, year, chassis serial, engine configuration, operating weight

- Module 2 — Photo Gallery: High-resolution photo set + linked video walkthrough (YouTube or direct link — no hosted video storage needed in MVP)

- Module 3 — Component Wear Matrix: Visual health indicators (Excellent / Good / Wear Detected / Needs Repair) per component, sourced from 150-point inspection

- Module 4 — Downloadable Inspection Report PDF: Generated server-side by Puppeteer, stored in Supabase Storage, accessible pre-login

- Module 5 — Ballpark Freight Estimator: Port-of-discharge dropdown with non-binding estimate from admin-managed rate table. Shows 'Last Updated' date

- Module 6 — 'Notify Me When Similar Arrives': Capture form on sold and held machine pages — stores alert parameters in watchlist table

5.4  Account Tiering

Three-tier model. KYC is collected at onboarding, never at quote initiation:

| Feature | Tier 1: Observer | Tier 2: Verified Buyer | Tier 3: Gold Buyer |
| --- | --- | --- | --- |
| Trigger | Saves a machine | Initiates first quote | Completes first purchase |
| Auth Required | Email login | Full KYC at onboarding | Verified by admin |
| Unlocks | Watchlist, alerts | Quote requests, invoices | Fast-track, Gold badge |
| Badge | — | Silver Verified Buyer | Gold Verified Buyer |

6.  Transaction Logic & Quote Flow

The complete quote-to-payment pipeline runs inside the platform. No off-platform communication is required for any step.

6.1  Reservation Lock Logic

- Machine enters 'Pending Quote' for 48 hours from quote submission — countdown visible on buyer's machine page

- Buyer notified by email at quote submission confirming the 48-hour hold

- Second email fires at 12 hours remaining if no invoice has been issued

- Admin SLA: Proforma Invoice issued within 24 hours of quote submission

- Admin can manually extend lock if wire transfer is delayed

- Browsing buyers see 'Pending Hold' badge on grid card — no dead-end click-throughs

6.2  Delta Warning System

- If final verified freight cost deviates more than 15% from the Ballpark Estimate, the platform blocks invoice generation

- Buyer must acknowledge the revised cost in a re-confirmation modal before the Proforma Invoice is issued

- Ballpark Estimator displays a prominent 'Last Updated' timestamp — admin prompted monthly to refresh rates

6.3  End-to-End Quote Flow

| # | Phase | Actions |
| --- | --- | --- |
| 1 | Quote Submitted | System pulls pre-saved buyer profile and port. Machine → 'Pending Quote.' 48-hour countdown begins. Buyer and admin notified by email. |
| 2 | Invoice Generated | Admin enters final shipping cost in Quote Builder. System auto-calculates customs fees. PDF Proforma pushed to buyer's Document Vault. Buyer notified by email. |
| 3 | Buyer Reviews | Buyer accepts or requests revision entirely within the platform. If freight delta >15%, re-confirmation modal fires before acceptance. |
| 4 | Payment Confirmed | Buyer uploads wire transfer reference number or LC routing details. Machine → 'Payment Pending.' Admin finance team verifies. |
| 5 | Payment Verified | Finance confirmation unlocks Post-Purchase Tracker. Machine → 'Sold.' Dashboard enters logistics mode. |

6.4  Payment Methods (MVP — No Escrow Integration)

Escrow.com API integration is deferred to Phase 2. MVP supports:

- International bank wire transfer (buyer uploads SWIFT reference number on platform)

- Letter of Credit (buyer uploads LC routing details on platform)

PHASE 2 ADDITION When revenue justifies the transaction fee cost (~1–2% per deal), integrate Escrow.com API to offer a neutral escrow pathway for new buyers without established banking relationships or LC facilities. This is especially important for startup importers in West Africa and Southeast Asia.

7.  Post-Purchase Tracker & Document Vault

Once payment is verified, the buyer's dashboard activates as a full logistics management system. All documents are stored in Supabase Storage (1GB free tier — sufficient for PDF-only vault in the MVP).

7.1  Six-Phase Milestone Tracker

| # | Phase | Actions |
| --- | --- | --- |
| P1 | Payment Verified | Document Vault activates. BlueRock begins export documentation. Buyer notified by email. |
| P2 | Cleared for Export | Export Certificate uploaded to Document Vault. Buyer notified by email. |
| P3 | Loaded on Vessel | Bill of Lading upload field opens. Vessel name and ETA communicated. Buyer notified by email. |
| P4 | In Transit | Tracking reference provided. Estimated arrival at discharge port displayed. Buyer notified by email. |
| P5 | Arrived at Port | Customs Manifest and Packing List uploaded. Buyer's customs agent instructions provided. Buyer notified. |
| P6 | Delivery Confirmed | Transaction closes. Buyer badge upgraded to Gold if applicable. Re-engagement email queued. |

7.2  Document Vault (MVP)

- Stores: Proforma Invoice, Export Certificate, Bill of Lading, Customs Manifest, Packing List — all as PDFs in Supabase Storage

- Each document row in the documents table includes a version integer — if a document is replaced, the previous row is preserved with superseded_at timestamp

- Buyer accesses vault via their dashboard. Files are served as secure signed URLs from Supabase Storage (links expire after 1 hour for security)

- Buyer retains access for a minimum of 36 months post-delivery confirmation — enforced by not deleting document rows or storage files after transaction close

MVP SIMPLIFICATION Multi-contact vault access (allowing a colleague to access documents) and full IP-logged audit trails are deferred to Phase 2. In the MVP, vault access is single-user per buyer account. For the 10-user closed group, buyers can download the full document set and share files manually with their freight forwarder or customs agent.

8.  Notification Architecture (MVP)

All buyer-facing transaction events trigger email notifications via Resend (100 emails/day free — more than sufficient for 10 users). WhatsApp Business API via Twilio is deferred to Phase 2.

| Trigger Event | MVP Channel | Phase 2 Addition |
| --- | --- | --- |
| Quote submitted | Email | WhatsApp |
| Invoice generated | Email | WhatsApp |
| 48-hour lock — 12hrs remaining | Email | WhatsApp |
| Freight delta warning | Email | WhatsApp |
| Payment confirmed | Email | WhatsApp |
| Each milestone update (P1–P6) | Email | WhatsApp |
| Machine sold from watchlist | Email | WhatsApp |
| Similar machine arrived | Email | WhatsApp |

9.  Admin Dashboard

The admin dashboard is a protected Next.js route (admin-only role in Supabase Auth). It covers five functional panels.

9.1  Inventory Management Panel

- Spec Normalization Wizard: Category-driven form — selecting 'Excavator' auto-populates Bucket Capacity, Track Shoe Width fields; 'Bulldozer' loads Blade Width, Ripper Type

- Component Wear Matrix Input: 150-point inspection sliders/dropdowns (Excellent / Good / Wear Detected / Needs Repair) per component. Inputs feed the buyer-facing Wear Analysis Grid

- Bulk Media Uploader: Drag-and-drop photo upload to Supabase Storage. YouTube or external video links stored as URLs — no video hosting cost

- Yard Location Field: Country, city — displayed on every inventory card

- Inspection Report Generator: Admin triggers Puppeteer to generate branded PDF from machine data. PDF stored in Supabase Storage, linked on listing page

9.2  Logistics & Freight Command Center

- Ocean Freight Lane Matrix: Admin-managed rate grid (destination port → estimated freight cost). Feeds the Ballpark Estimator on buyer-facing pages. Monthly refresh prompt

- Delta Warning Configuration: Admin sets deviation threshold (default 15%) for buyer re-confirmation trigger

- Proforma Quote Builder: Pulls machine price, allows final freight entry, adds customs clearance fees, generates PDF invoice pushed to buyer Document Vault

9.3  Order State & Milestone Controller

- Milestone Switchboard: Toggle per phase (P1–P6). Each toggle fires email notification to buyer and updates dashboard tracker in real-time via Supabase Realtime

- Document Ledger: Drag-and-drop PDF upload into specific buyer Document Vaults. Versioning with automatic superseded_at timestamping

9.4  Reservation & User Monitor

- Lock Expiry Watchdog: Live countdown of all 'Pending Quote' machines with buyer name, time remaining, manual extend / release controls

- SLA Tracker: Open quote requests with elapsed time. Escalation flag appears at 20-hour mark if no invoice has been issued

- Waitlist Manager: Buyers waiting on held or sold machines. Manual and automatic 'Similar Machine Available' email triggers

9.5  Buyer & Badge Manager

- View buyer KYC verification status and uploaded documents

- Manually approve Silver KYC submissions

- Upgrade buyer from Silver to Gold after first confirmed delivery

10.  Build Timeline — Single Developer

Estimated timeline for one developer working full-time. The sequencing prioritizes the core transaction loop — browse, quote, invoice, track — before adding supporting features.

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Week 1–2 | Foundation | Next.js project setup, Supabase schema creation, RLS policies, Vercel + Render deployment, GitHub repo, environment variables wired |
| Week 3 | Auth + Buyers | Supabase Auth login/signup, three-tier account model (role field), buyer KYC profile form, progressive onboarding flow |
| Week 4 | Machine Inventory | Admin inventory panel with Spec Normalization Wizard, Wear Matrix input, media uploader. Buyer-facing listing page with three-dimension filters and grid cards |
| Week 5 | Quote Flow | Quote request button, 48-hour lock with countdown timer, admin Quote Builder, Puppeteer Proforma Invoice PDF generation, Document Vault display, Delta Warning modal |
| Week 6 | Notifications | Resend email integration for all trigger events, milestone switchboard in admin, real-time status updates via Supabase Realtime, watchlist alert emails |
| Week 7 | Dashboard + Polish | Buyer dashboard (watchlist, comparison workbench, vault, tracker), Notify Me capture, mobile responsive audit, cross-browser testing, bug fixes |
| Week 8 | Soft Launch | Onboard 10 users, monitor Supabase usage, gather feedback, prioritize Phase 2 features based on real usage data |

SOLO DEVELOPER NOTE If you are the sole developer, compress weeks 3–4 by using Supabase's auto-generated API to avoid writing a custom backend for simple CRUD operations. Only reach for the Node.js backend on Render when you need custom logic: PDF generation, the Delta Warning engine, and email triggers. This keeps the stack as thin as possible and reduces debugging surface area.

11.  Phase 2 Roadmap — When Revenue Justifies Cost

The features below are fully designed and specified in v2.0 of this proposal. They are deferred — not cancelled — and should be activated in the order listed once the platform generates enough revenue to justify the associated infrastructure cost.

| # | Feature | Unlock Condition | Estimated Monthly Cost |
| --- | --- | --- | --- |
| 1 | Render Starter (always-on backend) | First live transaction | $7/month |
| 2 | WhatsApp Business API (Twilio) | First 5 buyers onboarded | $20–100/month |
| 3 | Supabase Pro (more storage + audit logs) | Document Vault exceeds 1GB | $25/month |
| 4 | Escrow.com API integration | First buyer requests escrow | 1–2% per transaction |
| 5 | Live video walkthrough scheduler | First buyer requests live call | $0 (Calendly free) |
| 6 | Interactive 360° viewer (Matterport SDK) | 5+ machines in inventory | $100–500/month |
| 7 | Third-party inspection API (SGS/BV) | First machine >$75,000 listed | Per-inspection fee |
| 8 | Multi-contact Document Vault access | First buyer requests team access | Supabase Pro covers this |
| 9 | Public Trust & Verification Hub | Platform goes public beyond 10 users | $0 (Next.js page) |

BlueRockEquipment Project Proposal v3.0 (MVP Edition) ¦ Confidential $0 infrastructure. Full transaction pipeline. Ready to ship in 8 weeks.